ROTAM — ÜNİDES PROJECT

Risk Analysis, Code Security, Data Privacy &

Validation and Testing Plan

Gençlik ve Spor Bakanlığı — Software Career Assessment Survey

# 1. Risk Analysis

This section identifies, assesses, and provides mitigation strategies for the risks associated with the Rotam — ÜNİDES project. The system collects personal data from high school students on behalf of the Ministry of Youth and Sports, making risk management a critical component of the project lifecycle.

## 1.1 Risk Identification

The following risks have been identified across technical, security, legal, and operational domains:

| Risk ID | Risk Name | Description | Category |
| --- | --- | --- | --- |
| R-01 | Database Connection Failure | Railway MySQL or Spring Boot service becomes unavailable causing complete system downtime | Technical |
| R-02 | JWT Token Compromise | Admin tokens intercepted or brute-forced, enabling unauthorized access to student data | Security |
| R-03 | KVKK / Data Privacy Violation | Personal data of minors processed or stored without proper consent, violating Turkish data protection law | Legal / Compliance |
| R-04 | SQL Injection Attack | Malicious SQL input submitted through API endpoints, corrupting or exposing the database | Security |
| R-05 | Infinite Loop / API Crash | Circular JSON serialization in entity relationships causing the API to hang or crash | Technical |
| R-06 | CORS Misconfiguration | Incorrect CORS settings blocking frontend requests or exposing API to unauthorized origins | Technical |
| R-07 | Duplicate Survey Submissions | A student submits the survey multiple times, skewing result data | Data Integrity |
| R-08 | Railway Free Tier Expiry | Monthly credit ($5) exhausted mid-project, causing service interruption | Operational |
| R-09 | Unauthorized Role Escalation | SCHOOL_ADMIN manipulates API paths to access other schools' data or perform SUPER_ADMIN actions | Security |
| R-10 | Weak BCrypt Secret / JWT Secret | Poorly chosen JWT secret or password hash settings allow offline attacks on admin credentials | Security |
| R-11 | Data Loss During Migration | Survey questions or student records lost when migrating between local MySQL and Railway | Data Integrity |
| R-12 | Frontend-Backend Desync | Frontend (Vercel) and backend (Railway) deployed at different versions, causing API contract mismatches | Technical |

## 1.2 Risk Assessment and Management

Each risk is assessed using two dimensions: Likelihood (probability of occurrence) and Impact (severity of consequences). Scores are rated 1–5, and the Risk Score is calculated as Likelihood × Impact.

| ID | Risk Name | Likelihood (1-5) | Impact (1-5) | Risk Score | Risk Level | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Database Connection Failure | 3 | 5 | 15 — High | High | Backend Dev |
| R-02 | JWT Token Compromise | 2 | 5 | 10 — High | High | Backend Dev |
| R-03 | KVKK Violation | 2 | 5 | 10 — High | High | Both Devs |
| R-04 | SQL Injection | 2 | 5 | 10 — High | High | Backend Dev |
| R-05 | Infinite Loop / API Crash | 3 | 4 | 12 — High | High | Backend Dev |
| R-06 | CORS Misconfiguration | 3 | 3 | 9 — Medium | Medium | Backend Dev |
| R-07 | Duplicate Submissions | 4 | 3 | 12 — High | High | Backend Dev |
| R-08 | Railway Credit Expiry | 4 | 4 | 16 — Critical | Critical | Both Devs |
| R-09 | Role Escalation | 2 | 5 | 10 — High | High | Backend Dev |
| R-10 | Weak Secrets | 2 | 4 | 8 — Medium | Medium | Backend Dev |
| R-11 | Data Loss in Migration | 3 | 4 | 12 — High | High | Backend Dev |
| R-12 | Frontend-Backend Desync | 3 | 3 | 9 — Medium | Medium | Frontend Dev |

## 1.3 Mitigation / Preventive Actions

### R-01 — Database Connection Failure

- Configure Spring Boot datasource connection pool with retry logic and timeout settings.

- Monitor Railway MySQL uptime via Railway dashboard alerts.

- Implement database health-check endpoint (GET /api/health) to detect failures early.

- Keep a weekly MySQL dump backup stored separately (local machine + cloud storage).

### R-02 — JWT Token Compromise

- Use a strong JWT secret key (minimum 64 characters, randomly generated).

- Set token expiry to 24 hours and implement token invalidation on admin logout.

- Enforce HTTPS on all Railway and Vercel deployments to prevent token interception.

- Never expose JWT secret in GitHub — use Railway Environment Variables exclusively.

### R-03 — KVKK / Data Privacy Violation

- Enforce consentGiven = true and parentalConsentConfirmed = true before any student data is stored.

- Log IP addresses as required by Law No. 5651 for traceability.

- Store only the minimum required personal data (no sensitive identity numbers).

- Display a clear KVKK consent notice on the frontend before survey commencement.

### R-04 — SQL Injection

- All database queries use Spring Data JPA with parameterized queries — no raw SQL is used.

- Input validation is enforced at the Controller layer via @RequestBody with typed Java objects.

- Hibernate ORM acts as a second layer of protection by escaping all inputs automatically.

### R-05 — Infinite Loop / API Crash

- DTO (Data Transfer Object) pattern implemented for all API responses to break circular entity references.

- QuestionDTO and OptionDTO explicitly exclude back-references to parent entities.

- ResponseController returns only responseId and answeredAt, not the full entity graph.

### R-06 — CORS Misconfiguration

- CorsConfig.java centrally manages all allowed origins — no @CrossOrigin annotations on controllers.

- Only whitelisted domains (localhost:5173, rotamyazilim.xyz) are permitted.

- Any new deployment URL must be added to CorsConfig before going live.

### R-07 — Duplicate Survey Submissions

- StudentRepository.existsBySchoolNumber() is checked before every registration.

- schoolNumber field has a UNIQUE constraint at the database level.

- Service layer throws a RuntimeException on duplicate detection, returning HTTP 400.

### R-08 — Railway Free Tier Expiry

- Monitor remaining credits ($5/month) weekly via Railway dashboard.

- Plan migration to a paid Railway plan or Azure App Service before credit is exhausted.

- Maintain a local runnable version of the project for emergency fallback.

### R-09 — Unauthorized Role Escalation

- AdminController extracts the admin identity from the JWT token, not from the URL path.

- SCHOOL_ADMIN attempting to access another school receives HTTP 403 Forbidden.

- @PreAuthorize annotations enforce role-based access at the method level.

### R-10 — Weak BCrypt / JWT Secret

- BCrypt with cost factor 10 is used for all admin password hashing.

- JWT secret is at minimum 64 characters and stored only in Railway Environment Variables.

- Admin passwords must be complex (minimum 12 characters, mixed case, numbers, symbols).

### R-11 — Data Loss During Migration

- Always export a SQL dump before any schema or data migration.

- Use spring.jpa.hibernate.ddl-auto=update (not create-drop) to preserve existing data.

- Verify row counts in Railway MySQL after every migration using SELECT COUNT(*).

### R-12 — Frontend-Backend Desync

- Maintain API versioning discipline — breaking changes require a new API path (e.g., /api/v2/).

- Frontend and backend deployments must be coordinated and tested together on staging before production push.

- Document all API contracts (request/response schemas) in a shared specification file.

## 1.4 Risk Matrix

The matrix below visualizes all identified risks by Likelihood (x-axis) and Impact (y-axis). Color coding: Red = Critical/High, Orange = Medium, Green = Low.

| Impact \ Likelihood → | 1 - Rare | 2 - Unlikely | 3 - Possible | 4 - Likely | 5 - Almost Certain |
| --- | --- | --- | --- | --- | --- |
| 5 - Catastrophic | 5 — Low | R-02, R-03, R-04, R-09 10 — High | R-01 15 — High | 25 — Critical | 25 — Critical |
| 4 - Critical | 4 — Low | R-10 8 — Medium | R-05, R-11 12 — High | R-08 16 — Critical | 20 — Critical |
| 3 - Moderate | 3 — Low | 6 — Low | R-06, R-12 9 — Medium | R-07 12 — High | 15 — High |
| 2 - Minor | 2 — Low | 4 — Low | 6 — Low | 8 — Medium | 10 — High |
| 1 - Negligible | 1 — Low | 2 — Low | 3 — Low | 4 — Low | 5 — Low |

# 2. Code Security and Data Privacy

## 2.1 Authentication and Authorization

The system implements a stateless JWT-based authentication mechanism. All admin routes require a valid Bearer token. Role-based access control (RBAC) is enforced using Spring Security's @PreAuthorize annotation.

- SUPER_ADMIN: Full access to all endpoints including student data, statistics, question management, and reports.

- SCHOOL_ADMIN: Access is restricted to their own school's data. Token identity is verified server-side, not from URL parameters.

- Public endpoints (student registration, active questions, response saving, result calculation) do not require authentication.

- BCryptPasswordEncoder with cost factor 10 is used for all admin password hashing.

## 2.2 JWT Security Implementation

- Tokens are signed using HMAC-SHA256 (HS256) with a secret key stored exclusively in Railway Environment Variables.

- Token expiry is set to 24 hours (86,400,000 ms).

- The JwtFilter validates every incoming token before the request reaches any controller.

- The JWT secret is never committed to GitHub — it exists only as a Railway environment variable.

## 2.3 KVKK (Turkish Data Protection Law) Compliance

The Rotam project processes personal data of minors (students aged 15–18). Compliance with the Kişisel Verilerin Korunması Kanunu (KVKK) is mandatory.

- Explicit consent (consentGiven field) is required from every student before data is stored.

- Parental consent (parentalConsentConfirmed field) is required for all minors.

- IP addresses are logged as required by Law No. 5651 (Internet Regulation Law).

- Only the minimum required personal data is collected: first name, last name, school number, school name.

- No national identity numbers (TC Kimlik) or sensitive health data is collected.

- Data is stored on Railway infrastructure within the EU region, compliant with cross-border data transfer rules.

## 2.4 Input Validation and Injection Prevention

- All API inputs are received as typed Java objects via @RequestBody — raw string parsing is avoided.

- Spring Data JPA uses parameterized queries exclusively — no native SQL concatenation is used.

- Hibernate ORM automatically escapes special characters, preventing SQL injection.

- The SoftwareCategory enum prevents invalid category values from entering the system.

- The Role enum ensures only valid role values are stored for admin accounts.

## 2.5 Transport Security

- All communications between the frontend (Vercel) and backend (Railway) are encrypted over HTTPS/TLS.

- Railway provides automatic TLS certificate management for all deployed services.

- CORS is restricted to known trusted origins only, preventing cross-site request forgery from unknown domains.

## 2.6 Data Minimization and Retention

- Student survey responses are stored only for administrative analysis purposes and are not shared with third parties.

- Admin passwords are stored only as BCrypt hashes — plaintext passwords are never persisted.

- The system does not use cookies or client-side session storage for sensitive data.

# 3. Implementation Roadmap

The following roadmap outlines the planned phases of the Rotam project from initial development through production deployment and maintenance.

| Phase | Stage | Key Activities | Status |
| --- | --- | --- | --- |
| 1 | Backend Architecture | Entity design, Repository, Service, Controller, JWT Security, Spring Boot setup | ✅ Complete |
| 2 | Database Design | MySQL schema, SoftwareCategory enum, DTO pattern, question/option structure | ✅ Complete |
| 3 | Security Layer | JWT filter, BCrypt hashing, RBAC with @PreAuthorize, CORS configuration | ✅ Complete |
| 4 | Admin Panel API | SUPER_ADMIN and SCHOOL_ADMIN endpoints, Excel report generation, statistics | ✅ Complete |
| 5 | Result Calculation | Category-based scoring, tie-handling, multi-result support | ✅ Complete |
| 6 | Cloud Deployment | Railway MySQL + Spring Boot deploy, GitHub integration, environment variables | ✅ Complete |
| 7 | Frontend Integration | Vercel frontend connected to Railway backend, CORS configured for rotamyazilim.xyz | 🔄 In Progress |
| 8 | Testing & Validation | Postman API tests, end-to-end frontend testing, security testing | 🔄 In Progress |
| 9 | Domain & DNS Setup | rotamyazilim.xyz DNS configuration, SSL certificate validation | ⏳ Pending |
| 10 | School Pilot | Survey deployment at 2 pilot schools, data collection, result analysis | ⏳ Pending |
| 11 | Ministry Reporting | Excel report generation, aggregate statistics submission to ÜNİDES coordinators | ⏳ Pending |
| 12 | Post-Deployment Monitoring | Railway uptime monitoring, credit tracking, security log review | ⏳ Pending |

# 4. Validation and Testing Plan

This section defines how the Rotam system will be tested and validated to ensure correctness, security, performance, and compliance before and during production use.

## 4.1 Testing Levels

### 4.1.1 Unit Testing

Individual service methods are tested in isolation to verify business logic correctness.

- ResponseService.calculateAndSaveResult() — verify correct category scoring and tie-handling.

- StudentService.registerStudent() — verify KVKK consent enforcement and duplicate detection.

- JWTUtil.isTokenValid() — verify token expiry and signature validation.

- Tool: JUnit 5 + Mockito (Spring Boot Test starter).

### 4.1.2 Integration Testing

Tests verify that components interact correctly end-to-end, including the database layer.

- Test the full student registration → answer submission → result calculation flow.

- Test admin login → JWT token issuance → protected endpoint access.

- Test that SCHOOL_ADMIN cannot access another school's data (HTTP 403 expected).

- Tool: Spring Boot @SpringBootTest with H2 in-memory database for isolation.

### 4.1.3 API Testing (Postman)

All REST endpoints are tested manually and automatically via Postman collections.

| Endpoint | Method | Expected Status | Test Scenario |
| --- | --- | --- | --- |
| /api/auth/login | POST | 200 + JWT token | Valid admin credentials |
| /api/auth/login | POST | 401 Unauthorized | Wrong password |
| /api/students/register | POST | 200 + Student object | New student with consent |
| /api/students/register | POST | 400 Bad Request | Missing consent fields |
| /api/students/register | POST | 400 Bad Request | Duplicate school number |
| /api/questions/active | GET | 200 + Question list | 15 questions with options |
| /api/responses/save | POST | 200 + responseId | Valid studentId + optionId |
| /api/responses/result/{id} | POST | 200 + category result | After answering all questions |
| /api/admin/students | GET | 200 — SUPER_ADMIN only | Bearer token required |
| /api/admin/students | GET | 403 Forbidden | SCHOOL_ADMIN token |
| /api/admin/report/excel/{school} | GET | 200 + .xlsx file | Valid school admin token |

### 4.1.4 Security Testing

- JWT Expiry Test: Use an expired token and verify 403/401 response.

- Role Escalation Test: SCHOOL_ADMIN token used on /api/admin/students — expect 403.

- SQL Injection Test: Submit malicious strings (e.g., ' OR 1=1 --) in all input fields and verify safe handling.

- CORS Test: Send request from an unlisted origin and verify it is blocked.

- Brute Force Test: Attempt 10 rapid login attempts with wrong passwords and monitor system response.

### 4.1.5 End-to-End (E2E) Testing

Full user journey tests simulating real student and admin interactions.

- Student Journey: Open rotamyazilim.xyz → Accept KVKK → Register → Answer all 15 questions → View result.

- Admin Journey: Login → View student list → Download Excel report → Add/edit a question.

- Tool: Manual testing on production environment; optional Cypress automation in future phase.

## 4.2 Validation Methods

### 4.2.1 Functional Validation

- Each API endpoint is validated against its defined contract (request schema, response schema, HTTP status codes).

- Business rule validation: confirm that students without consent are rejected, duplicates are blocked, and results are correctly calculated.

### 4.2.2 Result Accuracy Validation

The scoring algorithm is validated by constructing known test cases:

- Test Case 1: Student answers all 15 questions with BACKEND options → Expected result: BACKEND.

- Test Case 2: Student splits answers equally between FRONTEND and AI → Expected result: FRONTEND, AI (tie).

- Test Case 3: Mix of all 5 categories, one dominant → Expected result: dominant category only.

### 4.2.3 Data Integrity Validation

- After each migration, verify row counts: SELECT COUNT(*) FROM questions, options, students, responses.

- Verify that Railway MySQL question_id foreign keys are consistent with no orphan records.

- Confirm all 15 questions are active (is_active = 1) and each has exactly 5 options.

## 4.3 Performance Evaluation

- Response time target: All API endpoints should respond within 2 seconds under normal load.

- Concurrent users: System should handle up to 50 simultaneous students completing the survey.

- Database query performance: Monitored via Railway Metrics dashboard for slow queries.

- Excel report generation: Reports for up to 500 students should generate within 5 seconds.

## 4.4 Success Criteria

The following criteria define the conditions under which the Rotam project will be considered successfully validated and ready for production use:

| # | Success Criterion | Measurement Method | Target |
| --- | --- | --- | --- |
| SC-01 | All Postman tests pass | Run full Postman collection | 100% pass rate |
| SC-02 | Student registration enforces KVKK consent | Submit without consent flag → expect 400 | 0 bypasses allowed |
| SC-03 | Duplicate school numbers rejected | Register same school number twice | 100% rejected |
| SC-04 | Result calculation is accurate | Known test cases produce expected categories | 100% accuracy |
| SC-05 | SCHOOL_ADMIN cannot access other schools | Cross-school access attempt → 403 | 0 unauthorized accesses |
| SC-06 | API response time under 2 seconds | Postman response time measurement | < 2s for all endpoints |
| SC-07 | Expired JWT tokens rejected | Use expired token on protected endpoint | 100% rejected |
| SC-08 | Excel reports generated correctly | Download report and verify data | All student data present |
| SC-09 | Frontend successfully communicates with backend | Complete student journey on rotamyazilim.xyz | No CORS or API errors |
| SC-10 | All 15 questions displayed with 5 options each | GET /api/questions/active response | 75 options total |

## 4.5 Defect Management

Any failures identified during testing will be tracked and resolved according to the following priority levels:

- P1 — Critical: Security vulnerabilities, data loss, system unavailability. Resolve within 24 hours.

- P2 — High: Incorrect result calculation, broken student registration flow. Resolve within 48 hours.

- P3 — Medium: Admin panel display issues, report formatting errors. Resolve within 1 week.

- P4 — Low: Minor UI/UX issues, non-blocking warnings. Resolve before final deployment.

Rotam — ÜNİDES Project | Gençlik ve Spor Bakanlığı | Confidential